NORTHERN GAS NETWORKS LIMITED

GENERAL CONDITIONS OF CONTRACT

FOR

SITE ENGINEERING WORKS

FOR

CONNECTED OFFTAKE SYSTEMS

SITE ENGINEERING WORKS

FOR

CONNECTED OFFTAKE SYSTEMS

GENERAL CONDITIONS OF CONTRACT

INDEX

PAGE NUMBER

1.  	Definitions

2.  	The Quotation and Acceptance

3.  	The Customer's Obligations

4.  	Northern Gas Networks’ Obligations

5.  	The Works

6.  	Completion

7.  	Extensions of Time

8.	Payment

9. 	Liability and Indemnity

10. 	Force Majeure

11. 	Termination

12.	Changes to the Works

13.	Notices

14. 	Confidentiality

15.	Intellectual Property

16. 	Entirety of Agreements and Amendments

17. 	Procurement

18. 	Northern Gas Networks’ Warranties

19.	Ownership

20. 	Waiver and Modification

21.	Customer's Warranty

22.	Publicity

23. 	Assignment

24. 	Survival

25. 	Governing Law

26.	Network Code

Annex 1 -  Acceptance Form

Annex 2 -  Site Works Request Form

Annex 3    Form of Easement

1.	DEFINITIONS

For the purposes of this Contract except as is otherwise expressly provided herein or unless the context otherwise requires, the terms defined in this Condition shall have the following meanings and derivative expressions shall be construed accordingly:-

1.1	Acceptance shall have the meaning ascribed to it in Condition 2.4.

1.2	Acceptance Form shall mean a copy of the proforma provided by Northern Gas Networks to the Customer from time to time which proforma shall be substantially in the form of the document contained in Annex 1.

1.3	Affiliate shall mean any holding customer or subsidiary customer of a Party or any customer which is a subsidiary of such a holding customer and the expressions "holding customer" and "subsidiary" shall have the meanings specified in Section 736 of the Companies Act 1985 as amended from time to time.

1.4	Commissioning shall mean the purging with natural gas of that element of the Offtake Facilities that is designed to convey or contain natural gas and its pressurisation to the furthest downstream isolation valve before the Pipework to Working Pressure in accordance with the Institution of Gas Engineers Recommendations IGE/TD/3 and IGE/TD/10 as appropriate and in the presence of the Customer's engineer.

1.5	Completion shall mean the completion of all Works and the clearance of all surplus Northern Gas Networks material from the Site.

1.6	Connected Offtake System shall mean the pipe-line system (comprising the Pipework) to be connected to the System at the ISEP and to be operated by the Connected System Operator.

1.7	Connected System Operator shall mean the operator of the Connected Offtake System.

1.7A	Connection shall mean (unless varied by the Quotation) the connection as a single operation of the Connected Offtake System to Northern Gas Networks’ System, and Connect and Connected shall be construed accordingly

1.8	Consequential Loss shall mean all losses, damages and expenses (including legal expenses) incurred in respect of failure to take, receive or deliver gas, and indirect or special loss (including loss of use, revenue, profit, contract and production) increased cost of working and business interruption howsoever caused arising out of or in connection with the Contract and whether or not foreseeable at the date of this Contract, irrespective of whether caused by the negligence of Northern Gas Networks and/or the Customer or  by any other tortious act or omission or breach of the  Contract by Northern Gas Networks and/or the Customer.

1.9	Consumer shall mean the person(s) who consume(s) or it is intended shall consume natural gas offtaken from the ISEP.

1.10	Contract shall mean these General Conditions of Contract and, subject to the provisions of Condition 2, the Acceptance and the Quotation to which the Acceptance relates, together with such drawings as are annexed to the Quotation.

1.11	Contract Sum shall mean the sum specified as such in the Quotation and comprising such Initial Payment, Stage Payments, Completion Payment and Retention as may be specified in the Quotation.

1.12 	Customer shall mean the person or entity to whom or to which the Quotation is addressed.

1.13	Daily Liquidated Damages shall mean the sum specified as such in the Quotation. In the event that the Quotation specifies that the Works are to be conducted in Stages Daily Liquidated Damages shall mean the sum specified as such in respect of the relevant Stage.

1.14	Date for Completion shall mean the Customer in the notice pursuant to Condition 2.6 or calculated in accordance therewith as may be adjusted by agreed variations or as may be extended in accordance with Condition 7.

1.15	Date for Substantial Completion shall mean the date or dates advised by Northern Gas Networks to the Customer in the notice pursuant to Condition 2.6 or calculated in accordance therewith as may be adjusted by agreed variations or as may be extended in accordance with Condition 7. In the event that the Quotation specifies Works that are to be conducted in Stages Date for Substantial Completion shall mean in respect of any Stage, the date on which the Works comprised in the relevant Stage are Commissioned.

1.16	Date for Physical Commencement shall mean the date advised by Northern Gas Networks to the Customer in the notice pursuant to Condition 2.6 or calculated in accordance therewith.

1.17	Day in relation to any period of time in these General Conditions of Contract shall mean a day during which the clearing banks in the City of London are open and day shall mean a calendar day.

1.18 	Equipment shall mean the ISEP Measurement Equipment (if any), regulators, pipework and associated equipment to be installed upstream of and including the ISEP for which a price is specified in the Quotation .

1.19	Force Majeure shall have the meaning ascribed to it in Condition 10.

1.20	Gas Act shall mean the Gas Act 1986 and any Regulations issued thereunder as such Act and Regulations are amended from time to time.

1.21	Highway shall mean "street" as such term is defined in the glossary in the Code of Practice for the New Roads and Street Works Act 1991.

1.22	Individual System Exit Point or ISEP shall mean the flange or weld or agreed mark connecting the Offtake Facilities to the Pipework and at which the Connected Offtake System offtakes gas from the System.

1.23	Individual System Exit Point Meter Installation or ISEP Meter Installation shall mean the meter and other devices to record the volume of natural gas passing or intended to pass through the ISEP.

1.24	Initial Payment shall mean the initial payment (if any) detailed in the Quotation.

1.25	Latest Date for Certification shall mean a date one hundred and eighty (180) days after the date of issue of the Quotation or such other date as may be agreed by the Parties.

1.26	Liquidated Damages Cap shall mean the maximum sum payable in respect of liquidated damages as ascertained from the Quotation. In the event that the Quotation specifies that the Works are to be conducted in Stages Liquidated Damages Cap shall mean the maximum sum in relation to the relevant Stage as ascertained from the Quotation.

1.27	Meter Housing shall mean such protective housing (if any) for the ISEP Meter Installation as may be specified in the Quotation.

1.28	Northern Gas Networks shall mean Northern Gas Networks Limited, acting in its capacity as owner and operator of its gas transportation network, its successors and assigns.

1.29	Local Distribution Zone or LDZ shall mean a part of the System designated as such by Northern Gas Networks.

1.30	Main shall mean any pipe specified as such in the Quotation which constitutes or will constitute part of the System.

1.31	Network Code shall mean the Network Code prepared by Northern Gas Networks pursuant to the public gas transporter's licence deemed to have been granted to it pursuant to the Gas Act as such network code may be modified from time to time.

1.32	Normal Working Hours shall mean the hours of 08.00 to 17.00 on any Day.

1.33	Offtake Facilities shall mean the facilities (to be owned by Northern Gas Networks) to be installed from time to time by Northern Gas Networks under the Contract to permit the offtake of natural gas  from the System by the Connected Offtake System.

1.34	Party shall mean Northern Gas Networks of the one part and the Customer of the other part.

1.35	Pipework shall mean such suitable connecting pipework and apparatus as may be provided by the Customer between the meter(s) of the Consumer(s) and the ISEP.

1.36	Quotation shall mean the form referring to these General Conditions of Contract addressed to the Customer containing inter alia details of the Works, the Stage Payment Chart and the Contract Sum, together with any other documents expressly incorporated therein.

1.37	Reasonable and Prudent Operator and RPO shall mean a person using reasonable endeavours to perform its contractual obligations, and in so doing and in the general conduct of  its undertaking exercising that degree of skill, diligence,  prudence and foresight which would reasonably and  ordinarily be expected from an  operator complying with applicable law engaged in the same  type of undertaking in the same or similar circumstances  and conditions, and any reference to the standard of a  Reasonable and Prudent Operator or RPO shall be construed  accordingly.

1.38	Retention shall mean the sum (if any) specified as such in the Quotation.

1.39	Site shall mean any premises or land owned or occupied by the Customer or the Consumer(s) or any other premises or land upstream of the ISEP owned by third parties to which Northern Gas Networks reasonably requires access in connection with the Works.

1.40	Site Works Request Form shall mean the request submitted by the Customer for the conduct of the Works being in a form substantially the same as the specimen contained in Annex 2 and to which request the Quotation constitutes a response.

1.41	Stage Payments shall mean the payments (if any) specified as such in the Stage Payment Chart.

1.42	Stage Payment Chart shall mean the chart, table or graph (if any) included with the Quotation which specifies the amount and due dates of the Stage Payments.

1.43	Substantial Completion shall mean that the Works have been Commissioned save that where the Quotation specifies that  the Works shall be conducted in Stages Substantial  Completion shall mean in respect of any Stage that the  Works comprised in that Stage have been Commissioned.

1.44	System shall mean the pipeline system operated by Northern Gas Networks the conveyance of gas through which is authorised by the Northern Gas Networks public gas transporter's licence.

1.45	Unused Materials shall mean all plant, equipment and materials supplied by Northern Gas Networks which have not been incorporated into the Works on termination of the Contract pursuant to Condition 11.

1.46	Working Pressure shall mean a pressure of natural gas of twenty one (21) millibars above atmospheric pressure or such greater pressure as may be specified as such in the Quotation.

1.47	Works shall mean those activities described in Conditions 5.1 and 5.2.

Reference to contractors shall be interpreted as referring to the contractors and sub-contractors of any tier.

The headings to these General Conditions of Contract ("the Conditions") are for convenience only and shall not affect their interpretation.

2.	THE QUOTATION AND ACCEPTANCE

2.1	The Quotation is issued subject to the provisions of this  Condition 2.

2.2	The Quotation is personal to the Customer and may not be assigned by either Party other than in accordance with Condition 23.

2.3	The Quotation may be withdrawn by notice in writing by Northern Gas Networks at any time prior to Acceptance.

2.4	Acceptance of the Quotation and the formation of the Contract ("Acceptance") shall take effect:-

i)	on the receipt by Northern Gas Networks of the Acceptance Form duly  completed by the Customer including a certification by  the Customer that no further terms or conditions are  required other than those set out in the Conditions  and those additional conditions incorporated in the Quotation.  Provided that such receipt occurs within ninety (90) days of the date of issue of the Quotation, or prior to the expiry of such other period as may be agreed in writing between the Parties and provided further that no acceptance of an offer made  by Northern Gas Networks in respect of the conduct of works of  substantially the same nature has been received from a  third party prior to the receipt by Northern Gas Networks of such  completed Acceptance Form; or

ii)	in the event that the Customer specifies in the  Acceptance Form that it requires terms and conditions  in addition to those set out in the Conditions and the  Quotation, upon written acceptance (if any) of such  additional terms and conditions by Northern Gas Networks.

iii)	The Acceptance of the Quotation shall be of no effect unless at the time of Acceptance the Customer is either the Connected System Operator or accepts the Quotation on behalf of a third party who is such and the Connected System Operator has been issued a licence under Section 7 of the Gas Act in respect of the Connected System.

2.5 	Northern Gas Networks warrants that it has acted as an RPO in determining whether or not to conduct a visit to any land or premises to which the Quotation relates, in connection with the preparation of the Quotation.

2.6	Within five (5) Days of Acceptance (unless otherwise  notified in writing), Northern Gas Networks will notify the Customer of  the date of Acceptance and, either the Latest Date for  Certification (if the Customer has not provided  certification pursuant to Condition 3.2 at the time of  Acceptance) or, the Date for Physical Commencement, the Date  for Substantial Completion and the Date for Completion (if  the Customer has provided certification pursuant to  Condition 3.2 at the time of Acceptance). Such further dates  shall be the dates specified as such in the Quotation, save  as may be otherwise agreed with the Customer or in the event  that Northern Gas Networks agrees to permit acceptance of the Quotation  more than ninety (90) days after its date of issue, such  dates shall be the dates specified as such in the Quotation  extended by the number of days in excess of ninety (90) that  have elapsed since the date of issue of the Quotation, save  as may otherwise be agreed with the Customer.

2.7	In the event that the Customer does not provide certification pursuant to Condition 3.2 at the time of Acceptance, then as soon as reasonably practicable after such certification is received by Northern Gas Networks it shall notify the Customer of the date on which such certification was received and provide confirmation of the Date for Physical Commencement, the Date for Substantial Completion and the Date for Completion.

3.	THE CUSTOMER'S OBLIGATIONS

3.1	The Customer shall, in accordance with the terms and conditions of the Contract make all payments due from it under the Contract.

3.2	The Customer shall as soon as reasonably practicable and in any event prior to the Latest Date for Certification (where relevant) certify to Northern Gas Networks that it has complied with its obligations in respect of Conditions 3.3(ii) and (iv). The Customer acknowledges and agrees that Northern Gas Networks and its contractors may rely on the accuracy of such certification in the performance of the Works.

3.3	Without cost to Northern Gas Networks the Customer shall, to the standard of a Reasonable and Prudent Operator:-

(i)	without undue delay, provide such information,  drawings and specifications (including plans of  services on or adjacent to the Site that may affect  or be affected by the Works) within the possession  or reasonable control of the Customer as Northern Gas Networks may  reasonably request;

(ii)	without undue delay and in any event by the Latest Date for Certification (where relevant), obtain all  necessary planning permissions, consents and  licences for the siting, construction, operation and  maintenance of any element of the Offtake Facilities and ISEP Meter Installation (if any) which is to be  constructed or installed on the Site as part of the  Works or in connection therewith;

(iii)	subject to any reasonable site rules and  regulations, provide free and unrestricted access  for Northern Gas Networks and its contractors to the Site during  Normal Working Hours or at such other times as may  be agreed between the Parties to the extent  reasonably necessary to enable them to carry out the Works;

(iv)	procure by the Latest Date for Certification (where relevant) the grant of an easement or easements in respect of any Main to be installed on the Site (other than on such part of the Site as is part of or comprised in a Highway or in a road that is at the time of Acceptance is due to become a Highway), or on any other land in the course of the Works. Provided that any easement or wayleave for a Main shall be in the form at Annex 3 or a form reasonably comparable thereto or such other form as Northern Gas Networks may reasonably require;

(v)	not interfere with or permit interference with the  Offtake Facilities or the ISEP Meter Installation  (if any) other than as provided in 3.3 (xi) and  (xii) or with the materials of Northern Gas Networks or its  contractors without obtaining Northern Gas Networks’ consent in  writing;

(vi)	so as not to delay the Works, where it is intended  by the Customer, or any third party to alter the  ground level of the areas of the Site in which the  Offtake Facilities or the ISEP Meter Installation  (if any) are to be installed subsequently to  Acceptance, provide details of the proposed finished  ground level;

(vii)	so as not to delay the Works, provide the finished  level of the areas of the Site in which the Offtake  Facilities or the ISEP Meter Installation (if any)  are to be installed, completed in accordance with  the details provided pursuant to Condition 3.3(vi);

(viii)	when available at the Site, provide Northern Gas Networks and its  contractors with electrical power for the operation  of power driven tools and the testing of the ISEP  Meter Installation in connection with the Works;

(ix)	so as not to delay the Works, and in any event so that any ISEP Meter Installation may be left secure prior to Commissioning and unless Northern Gas Networks is required to provide and construct such Meter Housing pursuant to Condition 5.1(x), provide and construct suitable Meter Housing at the Site in accordance with the specifications for Meter Housing contained in the Quotation;

(x)	so as not to delay the Works undertake and perform those works specified in the Quotation as being the responsibility of the Customer in accordance with  the reasonable requirements of Northern Gas Networks and provide  all equipment that the Customer is required by the  Quotation to provide in connection with the Works;

(xi)	provide, with the Acceptance, the Customer’s required purge rate for purging and commissioning the Connected Offtake System so as to ensure that such purging and commissioning shall not prejudice the safe and efficient operation of the System;

(xii)   	prior to Commissioning purge and commission the Pipework in accordance with the procedure agreed  pursuant to Condition 3.3 (xi) having first given  Northern Gas Networks not less than five Days notice (or such  shorter notice as may be agreed between the Parties)  of the time and date on which the Customer will so  conduct such works;

(xiii) 	provide Northern Gas Networks at all times with free and unrestricted access to the Offtake Facilities;

(xiv)	warrant and certify to Northern Gas Networks that the Pipework is  safe and suitable to receive natural gas in  accordance with the parameters set out in the Contract;

### (xv)	provide a satisfactory test certificate to Northern Gas Networks in respect of the Connected Offtake System on Site on the day of Connection prior to the Connection occurring;

### (xvi)	ensure that positive air pressure is maintained in the Connected Offtake System until the Connection takes place;

### (xvii)	ensure that there are no blockages or obstacles in the Connected Offtake System that would prevent the purging of the Connection taking place;

### (xx)	ensure that the Customer has sufficient personnel on Site to carry out the purging of the Connected Offtake System in accordance with the procedure agreed with Northern Gas Networks pursuant to paragraph (xi);

### (xix)	perform the excavation (in accordance with the principles set out in Northern Gas Networks’ “Guidance note for GT connection excavations”), backfill (including the placing of appropriate marker tape over the Offtake Facilities and the placing of appropriate fine fill material around the Offtake Facilities) and permanent reinstatement of any trench or excavation required for the performance of the Works on a Highway, on the Site or at any other location;

### (xx)	procure by the Latest Date for Certification (where relevant) the grant of any permissions, licences or consents necessary for the performing of the obligations set out in paragraph (xix), and pay any costs, charges, fees, penalties fines or liabilities associated therewith; and

### (xxi)	comply with the provisions and requirements of the Northern Gas Networks document, “The capture of pipe asset records by UIP/GT organisations vesting plant in Northern Gas Networks.

Provided that the Customer acting as an RPO shall not be in breach of any provision of this Condition 3.3 in circumstances where such breach would not have occurred but for a failure by Northern Gas Networks to comply with any provision of  Condition 4.

3.4	The Customer is responsible for purging of the downstream Connected Offtake System and shall ensure that sufficient competent personnel are made available to carry out the purging operation in accordance with the procedure agreed with Northern Gas Networks persuant to paragraph 3.3 (xi).

4.	NORTHERN GAS NETWORKS’ OBLIGATIONS

Northern Gas Networks shall, in accordance with the terms and conditions of the Contract:-

4.1	undertake and perform the Works by the Date for Completion  in accordance with Condition 5 exercising skill and care in  the manner provided for in the Contract to the standard of a  Reasonable and Prudent Operator subject always to its  obligations as a public gas transporter;

4.2	make all payments due from it under the Contract;

4.3	in the course of the Works comply with site rules and regulations reasonably imposed in the course of the Works or agreed by the Parties prior to Acceptance;

4.4	without additional cost to the Customer provide such natural gas as is required for the Commissioning of the Works;

4.5	in the course of the Works, and subject to the provisions of the Contract, perform changes to the Works agreed with the Customer pursuant to Condition 12;

4.6	in its conduct of the Works, not cause a breach of any permission, licence or consent obtained by the Customer pursuant to Conditions 3.3(ii), 3.3(iv) and 3.3(xx), provided that Northern Gas Networks has been provided with a copy of such permission, licence or consent; and

4.7		provide such information, drawings and specifications (including a plan of that point on the Northern Gas Networks’ gas transportation system at which the Connection is to be made) within the possession or reasonable control of Northern Gas Networks as the Customer may reasonably request in order to fulfill its obligations under the Contract. Any information, data, drawings, plans or maps produced or provided by Northern Gas Networks to the Customer to facilitate the Works and/or the Customer’s works in relation to existing parts of Northern Gas Networks’ gas transportation system and/or parts of Northern Gas Networks’ gas transportation system under construction are Northern Gas Networks’ best estimate only and the Customer relies on such information, data, drawings, plans or maps entirely at its own risk. Northern Gas Networks  shall, subject to it having acted as a Reasonable and Prudent Operator in producing or providing any such information, data, drawings, plans or maps, have no liability to the Customer in the event that such information, data, drawings, plans or maps prove to be incorrect or inaccurate: provided that, should it be shown that Northern Gas Networks has failed to act as a Reasonable and Prudent Operator in producing or providing any information, data, drawings, plans or maps to the Customer to facilitate the Works and/or the Customer’s works, then  Northern Gas Networks shall:

### (a)			where the error is such that Northern Gas Networks' gas transportation system is not in the place indicated by the information, data, drawings, plans or maps provided by Northern Gas Networks, either (in its sole discretion):-

### (i)		perform (at its own cost) the additional works required to extend Northern Gas Networks’ gas transportation system to the proposed point of Connection as shown on the plan; or

### (ii)	pay to the Customer an amount equal to the lesser of:-

### (A)	the reasonable costs directly incurred by the Customer in performing the additional works required to extend Northern Gas Networks’ gas transportation system to the proposed point of Connection as shown on the plan; or

### (B)		Northern Gas Networks' best estimate (acting as a Reasonable and Prudent Operator) of the costs that Northern Gas Networks would have incurred in performing the additional works required to extend Northern Gas Networks’ gas transportation system to the proposed point of Connection as shown on the plan;

### (b)		where the error is such that Northern Gas Networks'  gas transportation system is of a different diameter or material to that indicated by the information, data, drawings, plans or maps provided by Northern Gas Networks, pay to the Customer an amount equal to the lesser of:-

### (i)		the reasonable costs directly incurred by the Customer in performing the additional works required to carry out the Works as a result of  Northern Gas Networks’ gas transportation system being of a different diameter or material to that indicated by the information, data, drawings, plans or maps provided by Northern Gas Networks; or

### (ii)		Northern Gas Networks’ best estimate (acting as a Reasonable and Prudent Operator) of the costs that Northern Gas Networks would have incurred in performing the additional works required to carry out the Works as a result of Northern Gas Networks’ gas transportation system being of a different diameter or material to that indicated by the information, data, drawings, plans or maps provided by Northern Gas Networks;

### Provided in each case that

### (a)		where the Customer performs such additional works, Northern Gas Networks shall only be obliged to make a payment in accordance with paragraph (a) or (b) above where such additional works are carried out by the Customer in accordance with this Contract and any other general Contract Conditions that Northern Gas Networks may require the Customer to comply with from time to time, and that the pipe(s) comprised in such additional works is adopted by Northern Gas Networks after such additional works have been completed; and

### (b)		the provisions of this Clause 4.7 shall be Northern Gas Networks’ sole liability to the Customer in the event of any inaccuracy of the information, data, drawings, plans or maps provided by Northern Gas Networks to the Customer, and the Customer waives any other rights it may have against Northern Gas Networks in respect thereof.

s5.	THE WORKS

5.1 	Unless specifically stated to the contrary in the Quotation or by agreed variation, and without prejudice to Condition 4.1, the Works shall comprise the following:-

(i)	the design of the Offtake Facilities and the ISEP  Meter Installation (if any) so as to be capable of  providing the capacity specified in the Quotation at a  pressure equal to or greater than Working Pressure at  the ISEP at the time of Commissioning in accordance  with the Quotation;

(ii)	the procurement of all items and materials that are to  be incorporated into the Offtake Facilities and the  ISEP Meter Installation (if such is to be provided by  Northern Gas Networks);

(iii)	the provision, installation and Commissioning of the  Offtake Facilities and the ISEP Meter Installation (if  such is to be provided by Northern Gas Networks) such that it meets  the criteria set out in 5(1)(i);

(iv)	any variation to the Works agreed in writing by the  Parties;

(v)	performing the Connection;

(vi)	not used;

(vii)	not used;

(viii)	Commissioning;

(ix)  	the procurement of all necessary permissions, rights  and interests in land required for the construction of  structures to be constructed or installed other than  on the Site in the course of the Works and such Mains  as are to be constructed in the course of the Works  (other than Mains to be constructed on the Site).  Provided that:

a)	Northern Gas Networks shall be under no obligation to (and in any  event shall not without the Customer's consent)  procure such permissions, rights or interests at a  cost in excess of the cost which an RPO would  expect to incur in respect of such permissions  rights or interests;

b)	Northern Gas Networks shall be under no obligation to exercise any rights in respect of the compulsory acquisition of land;

c)	Northern Gas Networks shall notify the Customer if in its  reasonable opinion the estimate of the costs in  respect of such permission rights or interests  specified in the Quotation is likely to be  exceeded; and

d)	Northern Gas Networks shall not procure such permissions, rights,  and interests at a cost greater than the said  estimate without the prior written permission of  the Customer; and

(x) 	any additional activities for which a price is  specified in the Quotation.

5.2	For the avoidance of doubt, unless a price for such Works is incorporated in the Quotation or by agreed variation  pursuant to Condition 12 the Works on the Site shall not  include:-

(i)	the inspection, installation or alteration of  Pipework;

(ii)	making good soft and/or hard landscape and/or  decorative finishes unless part of a Highway;

(iii)	any works which are related to the Pipework;

(iv)	the excavation, backfill,temporary or permanent  reinstatement of any trench required on the Site in  connection with the Works other than trenches required  in any Highway;

(v)	the conduct of Works outside of Normal Working Hours;

(vi)	the design of the Offtake Facilities or the ISEP Meter  Installation (if any) so as to avoid interruption to  the conveyance of natural gas to the ISEP in the  course of future maintenance of the Offtake Facilities  or the ISEP Meter Installation (if any);

(vii)	the commissioning of Pipework and any ISEP Meter  Installation not installed by Northern Gas Networks;

(viii)	the purging with natural gas of the Connected Offtake System.

5.3	In the event that the Quotation or change to the Works agreed pursuant to Condition 12 specifies that the Works shall comprise the backfill or reinstatement of any trench  excavated in connection with the Works;

a)	reinstatement of unmetalled surfaces shall be limited  to backfilling and, when necessary, compaction;

b)	reinstatement of metalled surfaces shall be temporary  reinstatement;

c)	excavation, backfill and temporary reinstatement of  trenches shall be required to be performed  substantially by mechanical means.

5.4	Northern Gas Networks shall commence the conduct of that element of the Works specified in Conditions 5.1 (i), (ii) and (ix) as soon as reasonably practicable after Acceptance.

5.5	Subject to Condition 5.6 Northern Gas Networks shall commence the conduct of the Works specified in Conditions 5.1(iii) to (vi) on or before the Date for Physical Commencement unless, acting as an RPO, Northern Gas Networks has been unable to secure or has not been granted any permissions required for the conduct of the Works, in which case Northern Gas Networks shall commence the Works as soon as reasonably practicable after the grant of such  permissions.

5.6	In the event that the Quotation specifies that the Works  shall be conducted in Stages, the Customer shall give  Northern Gas Networks as much written notice as is reasonably practicable  (and in any event at least fifteen (15) days notice and not  more than ninety (90) days or such other period of notice as  may be specified in the Quotation) of the Day on which the Customer requires Northern Gas Networks to commence that element of the Works comprised in a particular Stage then (provided the Customer has complied with Condition 3.2) Northern Gas Networks shall  commence that element of the Works specified in respect of  such Stages in the Quotation on the Day so notified and as  soon as reasonably practicable notify the Customer of the  Date for Substantial Completion of such Stage.

6.	COMPLETION

6.1	Substantial Completion shall be achieved by the Date for Substantial Completion.

6.2	Completion shall be achieved by the Date for Completion.

6.3	Within 5 (five) Days of Substantial Completion, Northern Gas Networks shall issue to the Customer a notification stating the date on which Substantial Completion of the Works was achieved  and that the Offtake Facilities were on that date adopted as  an integral part of the System.

6.4	Within 10 (ten) Days of Completion, Northern Gas Networks shall issue to  the site contact as specified in the Acceptance a  certificate of Completion and notify the Customer of the  date of Completion.

7.	EXTENSIONS OF TIME

7.1	The Date for Completion and the Date for Substantial Completion shall be extended in the event of any delay to the Works (whether or not the cause of such delay occurs  before or after the Date for Completion or Date for  Substantial Completion) to the extent that such delay is  caused by:

(i)	the Customer's failure or delay in performing its  obligations as set out in Conditions 3.2 and 3.3, or  any other delay, impediment or prevention of whatever  nature caused by the Customer, or for which it is  responsible;

(ii)	delays of which Northern Gas Networks would not have reasonably  been aware at the date of issue of the Quotation  imposed under the terms of any licences issued under  the New Roads and Streets Work Act 1991 or reasonably  requested or required by any highway authority acting  in accordance with its statutory powers;

(iii)	the discovery of items of historical, archaeological  or special scientific interest;

(iv)	exceptional adverse weather conditions;

(v)	any event or circumstance of Force Majeure;

(vi)	any labour dispute or work stoppage or slow-down  involving the Customer, the Customer's contractors  (other than Northern Gas Networks), or any other person which  affects the Works;

(vii)	the imposition of unreasonable site rules and  regulations other than site rules that have been  agreed by the Parties prior to Acceptance or the  interference of the owners or occupiers of the land  to which Northern Gas Networks reasonably requires access for the  purpose of the Works;

(viii)	delays incurred in the delivery of equipment or  materials necessary to complete the Works provided  that such delays were not reasonably foreseeable by Northern Gas Networks at the time of issue of the Quotation;

(ix)	any delay in the grant of permissions or delays in  the acquisition of any land or interest in or rights over land, including delays in the compulsory acquisition of land, save where such delays are directly attributable to Northern Gas Networks’ failure to act as an RPO;

(x)	additional Works not included in the Quotation and  that would not have been reasonably foreseeable by an  RPO;

(xi)	ground conditions which would not have been  reasonably foreseeable by an RPO or;

(xii)	a suspension of the Works by Northern Gas Networks pursuant to  Condition 11.2.

Provided that Northern Gas Networks shall only be entitled to an extension under this Condition 7.1, if it has used and continues to use all reasonable endeavours to avoid and minimise delay and has within seven (7) days after the cause of the delay has arisen or as soon thereafter as is reasonable in the circumstances, given to the Customer written notice of its claim for an extension of time including a narrative of the cause or causes of such delay.  The extension under this Condition 7.1 shall be for a fair and reasonable period commensurate with the cause of delay.

7.2	In all cases where Northern Gas Networks has given notice under Condition 7.1, it shall thereafter comply with all reasonable instructions which the Customer shall give in writing in order to overcome or minimise any actual or anticipated delay.  If compliance with any such instruction shall cause Northern Gas Networks to incur extra costs the amount thereof shall be reimbursed to it provided that Northern Gas Networks shall provide to the Customer an estimate as to the likely cost of complying with such instructions.  In the event that Northern Gas Networks notifies the Customer in writing that such estimate is likely to be exceeded, Northern Gas Networks shall be under no obligation to continue any such acceleration of the Works without the Customer's further written instruction to that effect.

7.3	Without prejudice to Condition 7.1 (i), in the event that the Customer delays the payment (if any) due under Condition 8.1(i) the Date for Substantial Completion and the Date for Completion shall be extended by the number of days of such delay.

7.4	Without prejudice to Condition 7.1, in the event that a change to the Works is agreed pursuant to Condition 12, the Date for Completion and Date for Substantial Completion shall be adjusted by the extension of time agreed in  relation thereto.

8.	PAYMENT

8.1	In consideration of the performance by Northern Gas Networks of its obligations under the Contract, the Customer agrees to pay Northern Gas Networks as follows:

(i)	The Initial Payment (if any) within twenty five (25) days of Acceptance;

(ii)	All other payments set out in the Stage Payment Chart (if any) (being the Contract Sum or the balance thereof as the case may be) within thirty (30) days of receipt of invoice;

(iii)	Any amounts to be paid by the Customer to Northern Gas Networks  pursuant to Conditions 3.1, 7.2, 8.3, 8.10 and 11  within thirty (30) days of receipt of invoice; and

(iv)	All VAT charges properly payable in connection with the amounts specified in this Condition 8.1 within thirty (30) days of receipt of a VAT invoice.

8.2	Northern Gas Networks shall provide the Customer with VAT invoices in respect of each payment due under the Contract provided that any invoice in respect of any payment set out in the Stage Payment Chart shall not require such payment prior to the date specified in respect of such payment in the Stage Payment Chart.

8.3	The Customer shall in accordance with Condition 8.1 (iii) reimburse Northern Gas Networks in respect of any amount not included in the Quotation necessarily incurred or expended by Northern Gas Networks acting as an RPO in carrying out the Works as a result of the following matters:

(i)	failure or delay of the Customer in carrying out any  of its obligations under the provisions of the  Contract;

(ii)	the conduct of the Works at the Customer's request  outside of Normal Working Hours;

(iii)	errors in information or design specifications  provided by the Customer under any provision of the Contract;

(iv)	any increase to the cost to Northern Gas Networks of performing the  Works due to any new imposition tax or duty in  respect of labour or materials occurring subsequent  to the time of the Quotation provided that such  increase was not reasonably ascertainable at the date  of the Quotation;

(v)	ground conditions which would not have been  reasonably foreseen by an RPO;

(vi)	additional Works that would not have been reasonably  foreseen at the time of the Quotation by an RPO;

(vii) 	Not Used.

(viii)	all costs and expenses reasonably incurred by Northern Gas Networks in the course of the procurement and attempted  procurement of permissions, rights and interests in  land in accordance with Condition 5.1 (ix); and

(ix)	any impediment or prevention in the exercise by Northern Gas Networks of any rights obtained pursuant to Condition 5.1 (vi)  in the course of conducting the Works.

Provided that the Customer shall not be obliged to reimburse Northern Gas Networks for such amounts as Northern Gas Networks acting as an RPO could have minimised or avoided.

8.4	In respect of any amounts to be paid to Northern Gas Networks pursuant to Conditions 3.1, 7.2, 8.3 and 11, Northern Gas Networks shall submit an invoice to the Customer which shall be accompanied by a narrative giving details of how the amount of the invoice is calculated, together with reasonable supporting documentation to substantiate such amount.

8.5	In the event that Northern Gas Networks incurs additional costs as a  result of the matters specified in Conditions 8.3 (i), (ii),  (iii), (iv), (v), (vi) and (ix), it shall within thirty (30)  days, or, such other longer period of time as may be  reasonable in the circumstances, notify the Customer of the  event or circumstance giving rise to such additional costs  and where practicable provide an estimate of the likely  additional costs.

8.6	The address for invoices under the Contract shall be the Customer's address as specified in Condition 13.

8.7	All payments shall be made in Pounds Sterling.

8.8	In the event of a bona fide dispute, the Customer shall provide full details of the amount disputed and the grounds of the dispute within thirty (30) days of receipt of invoice.  Provided that the Customer pays the undisputed  amount, the Customer shall be entitled to withhold payment  of the amount notified in accordance with this Condition 8.8  as being in dispute (together with the reasons therefor).   At the determination or agreed resolution of such dispute the Customer shall pay Northern Gas Networks the amount determined or agreed to be due together with interest payable thereon pursuant to Condition 8.9.

8.9	Any amounts becoming due under the Contract shall bear interest (payable by the Customer) from the date on which payment of such amount becomes due at an annual rate of three (3) percent per annum above the Barclays Bank base rate in force from time to time, compounded annually, until the date of payment.  Provided that in the case of a bona fide dispute, the disputed amount eventually agreed or determined to be due, shall bear interest from the date on which such amount was originally payable at an annual rate of one (1) percent per annum above the Barclays Bank base rate in force from time to time, compounded annually, until the date of payment.

8.10	Without prejudice to Condition 8.3, the Customer shall in accordance with Condition 8.1 (iii) pay any additional sums in respect of any change to the Works agreed pursuant to Condition 12.

9.	LIABILITY AND INDEMNITY

9.1	If  Northern Gas Networks shall fail to achieve Substantial Completion of the Works by the Date for Substantial Completion, as the same may be extended pursuant to Condition 7, Northern Gas Networks shall:-

### (a)	provide to the Customer within thirty (30) days of the Date of Substantial Completion a credit note in respect of payments due from it under the Contract of an amount equal to the Daily Liquidated Damages per day or part thereof of actual delay, provided that Northern Gas Networks’ liability under this paragraph (a) shall not under any circumstances exceed the Liquidated Damages Cap; and

### (b)	pay to the Customer (within thirty (30) days of receiving an invoice therefor, together with such supporting documentation as Northern Gas Networks may reasonably require) any charges incurred by the Customer pursuant to section 74A of the New Roads and Street Works Act 1991, provided that the Customer can establish to Northern Gas Networks’ reasonable satisfaction that such charges are directly and solely attributable to Northern Gas Networks’ failure to achieve Substantial Completion of the Works by the Date for Substantial Completion, as the same may be extended pursuant to Condition 7, and the Customer shall use reasonable endeavours to minimize or avoid any such charges;

### provided that (in each case) in respect of any such day, Northern Gas Networks and its contractors are permitted access to the Site at all reasonable times to perform the Works. A day for the purposes of this Condition 9.1 shall mean a period of twenty four hours commencing at midnight.

9.2 	The Customer shall indemnify and hold Northern Gas Networks harmless  from and against all claims and causes of action for loss of  or damage to the real and personal property of the Customer  or the Consumer and injury to or death of the Customer or  Consumer or their employees and directors, arising out of or  in connection with the Agreement or a Contract made  thereunder save to the extent that such loss, damage, injury  or death is caused or contributed to by the negligent act or  omission of Northern Gas Networks, its servants, agents or contractors.

9.3	Northern Gas Networks shall indemnify and hold the Customer harmless  from and against all claims and causes of action for loss of  or damage to the real and personal property of Northern Gas Networks and  injury to or death of employees, and directors of Northern Gas Networks,  arising out of or in connection with the Agreement or a  Contract made thereunder save to the extent that such loss,  damage, injury or death is caused or contributed to by the  negligent act or omission of the Customer or the Consumer,  their servants, agents or contractors.

9.4	Save for Northern Gas Networks’ liability under Condition 9.1 above,  Northern Gas Networks shall not be liable for, and the Customer shall  indemnify and hold Northern Gas Networks harmless from and against, any and  all Consequential Loss of the Customer; its Affiliates;  co-venturers; successors; assignees; or its or their  contractors, or its or their agents, servants, officers or  directors; or of the Consumer; or of the Consumer's  Affiliates; co-venturers; successors; assignees; or its or  their contractors, or its or their agents, servants, officers  or directors.

Provided that (for the avoidance of doubt) this provision  shall not affect and the indemnity herein shall not extend to  any rights of the Customer or of any of the aforesaid other  entities or any liabilities of Northern Gas Networks arising out of any  other agreement between the Customer or any of the aforesaid  other entities and Northern Gas Networks.

9.5	Save for the Customer's liability to make payment in accordance with Condition 8 or under any gas transportation or other agreement with Northern Gas Networks, the Customer shall not be liable for and Northern Gas Networks shall indemnify and hold the Customer harmless from and against all Consequential Loss of Northern Gas Networks; its Affiliates; co-venturers; successors, assignees or its or their other contractors; or its or their agents, servants, officers or directors.

Provided that (for the avoidance of doubt) this provision  shall not affect and the indemnity herein shall not extend to  any rights of Northern Gas Networks or of any of the aforesaid other  entities or any liabilities of the Customer arising out of  any other agreement between the Customer or any of the  aforesaid other entities and Northern Gas Networks.

9.6	Northern Gas Networks shall not be liable to the Customer for any defect, imperfection or fault in the Works which the Customer has not given Northern Gas Networks the opportunity to rectify in accordance with Condition 9.7.

9.7	Northern Gas Networks' liability for imperfection, defects and faults in the Works due to use of materials or workmanship not in accordance with the Contract or due to the neglect or failure of Northern Gas Networks for any reason to comply with any obligations  expressed or implied under a Contract, shall be limited to  carrying out at no cost to the Customer the repair and  replacement of all such imperfections, defects and faults  notified to it. Provided that (for the avoidance of doubt)  Northern Gas Networks shall not be liable for any defect, imperfection or  fault arising as a result of; incorrect or misleading  information supplied by or on behalf of the Customer, the  Pipework being unsuitable or inadequate, or any unreasonable  interference with the Works by the Customer, its servants or  agents.

9.8 	Northern Gas Networks' liability for imperfection, defects and faults in  the Works due to use of materials or workmanship not in  accordance with the Contract or due to the neglect or failure of Northern Gas Networks for any reason to comply with any  obligations expressed or implied under a Contract, shall be  limited to carrying out at no cost to the Customer the  repair and replacement of all such imperfections, defects  and faults notified to it. Provided that (for the avoidance  of doubt) Northern Gas Networks shall not be liable for any defect,  imperfection or fault arising as a result of; incorrect or  misleading information supplied by or on behalf of the  Customer, the Pipework being unsuitable or inadequate, or  any unreasonable interference with the Works by the  Customer, its servants or agents.

10.	FORCE MAJEURE

10.1	(a)	Subject to Condition 10.1(b), "Force Majeure" means any event or circumstance or combination of events or circumstances which is beyond the control of a Party acting and having acted as a Reasonable and Prudent Operator, and which prevents that Party from or causes hindrance, delay or impediment to that Party in  fulfilling all or any of its obligations under the  Contract other than the obligation to indemnify or pay  money.  For these purposes an event or circumstance shall not be treated as being beyond the control of a Party if it is within the control of any contractor of that Party acting as an RPO.

(b)	Without prejudice to the generality of Condition 10.1  (a) either Party shall be entitled to claim relief  through Force Majeure in the event of any failure to  perform its obligations hereunder to the extent that  such failure was caused by any change in the law or  cancellation of any consent, approval or licence  rendering it unlawful for a Party to comply with its  obligations hereunder unless such change or  cancellation would not have occurred except for any  act or omission of the Party concerned in relation to  such law, consent, approval or licence unless itself  caused by Force Majeure.

10.2	If either Party is rendered unable wholly or in part by Force Majeure to carry out its obligations (other than payment of money) under the Contract it shall as soon as reasonably practicable after becoming aware of the occurrence of the event or circumstances of Force Majeure give written notice to the other Party giving full particulars of the event or circumstances constituting Force Majeure and of the obligations which cannot as a result be performed.  The Party giving notice shall thereafter be excused from liability for non-performance of such obligations, subject to the provisions of Condition 10.3 below, to the extent and for so long as the inability to perform the obligations as a result of the event or circumstances of Force Majeure may continue.  For the avoidance of doubt, the relief from liability for non-performance of any obligation under this Condition 10 shall not affect the existence of that obligation for the purposes of any other provision of the Contract.

10.3	A Party relieved from liability for the non-performance of  any obligations under the Contract as a result of Force  Majeure shall use all reasonable endeavours to overcome or  circumvent such Force Majeure and shall on request in  writing from the other Party give full details of the  measures it is taking in that regard.

11.	TERMINATION

11.1	Without prejudice to any of its antecedent rights or remedies, Northern Gas Networks may terminate the Contract:

(i)	forthwith on written notice if the Customer goes into liquidation (either voluntary or compulsory) other than for the purposes of a solvent amalgamation or  re-organisation or if any administrator or  administrative receiver shall be appointed in respect  of the whole or any material part of its assets, or if  it shall make or offer to make any arrangement or  composition for the benefit of creditors generally; or

(ii)	by giving five (5) Days prior notice in writing if  either Party is prevented by reason of Force Majeure  from performing any of its obligations under the  Contract (including without limitation, its  obligations pursuant to Conditions 3.3(iv)) for a  period exceeding sixty (60) days; or

(iii)	by giving twenty (20) Days notice in writing of a  material breach of the Contract, other than a breach  by the Customer of Condition 3.3(iv) as a direct  result of Force Majeure, provided that the Customer  fails to take substantial steps to remedy the breach  within that twenty (20) Day period of notice; or

(iv)	by giving forty (40) days notice in writing in the event that Northern Gas Networks, acting as an RPO, is unable to secure any permission, rights or interest in land or  in the Highway necessary for the conduct of the Works  provided that such permission, right or interest is  not obtained by Northern Gas Networks within such period of notice  provided that termination shall not be so effected  prior to the date of Physical Commencement; or

(v)	by giving twenty (20) Days notice in writing in the  event that Northern Gas Networks is prevented from exercising any  permission or right or enjoying any interest in land  required for the conduct of the Works for a continuous  period of sixty (60) days or for ninety (90) days in  any period of a year.

(vi)	In the event that the Quotation specifies that the  Works shall be conducted in Stages and the Customer has  failed to notify Northern Gas Networks pursuant to Condition 5.6 of  the Day on which it requires Northern Gas Networks to commence the  first such Stage within one hundred and eighty (180)  days of the Date of Acceptance or (in respect of any  other Stage) within one hundred and eighty (180)days  of the Day on which Northern Gas Networks was required to commence  that element of the Works comprised in the Stage last  commenced;

(vii)	in the event that the Customer has required a delay in  the Date for Physical Commencement and the Parties  have not agreed a Date for Physical Commencement  within one hundred and eighty (180) days of the Date  for Certification.

11.2	In the event that the Customer is in breach of any of the payment provisions of the Contract, Northern Gas Networks shall be entitled to suspend all or any part of the Works until the Customer has rectified such breach. In the event of such suspension the Customer shall in addition to all other amounts due reimburse Northern Gas Networks on invoice for all reasonable sums paid by Northern Gas Networks as a direct result of such suspension.

11.3	The Customer may terminate the Contract:

(i)	forthwith on written notice if Northern Gas Networks goes into  liquidation (either voluntary or compulsory) other  than for the purposes of a solvent amalgamation or  re-organisation or if any administrator or  administrative receiver shall be appointed in respect  of the whole or any material part of its assets, or if  it shall make or offer to make any arrangement or  composition for the benefit of creditors generally; or

(ii)	by giving five (5) Days prior notice in writing if  either Party is prevented by reason of Force Majeure  from performing any of its obligations under the  Contract for a period exceeding sixty (60) days; or

(iii)	by giving twenty (20) Days notice in writing of a  material breach of the Contract, provided that Northern Gas Networks fails to take substantial steps to remedy the breach  within the twenty (20) Day notice period; or

(iv)	by giving Northern Gas Networks five (5) Days notice in writing.

11.4	Where the Contract is terminated under any provision of this Condition 11 other than Conditions 11.3 (i) or (iii), Northern Gas Networks shall be entitled to receive:

(i)	payment of all instalments under Condition 8.1 (ii)  already due on the effective date of termination;

(ii)	reimbursement for all costs and expenses reasonably  incurred by Northern Gas Networks in respect of all work performed  under the Contract and not forming part of a completed  Stage Payment period at the effective date of  termination;

(iii)	any additional sum for which the Customer is liable  under Conditions 8.1 (iii) and (iv);

(iv)	subject to Condition 11.8, any cost or expense incurred, or for which Northern Gas Networks is liable and is unable lawfully or contractually to avoid or recover from  third parties in connection with any contracts placed  in connection with the Contract (insofar as these have  not already been paid by the Customer) including  without limitation, forfeited deposits and  cancellation fees; and

(v)	any and all costs reasonably incurred or expended in  the restoration and/or reinstatement of land or  buildings and removal of plant, apparatus and  equipment which in the reasonable opinion of Northern Gas Networks  is necessary as a result of the termination of the  Contract taking into account inter alia environmental  and safety considerations and contractual commitments.

(vi)	in the event that the Quotation specifies that the  Contract Sum includes a reduction in respect of a  Northern Gas Networks transportation allowance and the Quotation  does not specify the Stage payments to which such  transportation allowance has been allocated, a sum  equal to the sum of:

a)	the transportation allowance specified in the Quotation; less

b)	a transportation allowance on that element of  the Works Commissioned at the time of  termination calculated on the basis of the  methodology for the calculation of  transportation allowances published by Northern Gas Networks and applicable at the date of  Acceptance 11.5 Subject to Condition 11.7, all ownership in and rights over  all partly installed Equipment, and all Unused Materials  will continue to vest solely in Northern Gas Networks after termination of  the Contract under this Condition.

11.6	Northern Gas Networks shall reimburse the Customer with the value of Unused Materials (to the extent that it has received payment from the Customer in respect of such Unused Materials) in the event that such Unused Materials are utilised by Northern Gas Networks within one (1) year of the date of termination.  The value of Unused Materials shall be determined by the cost at which the Unused Materials were purchased pursuant to the Contract less the cost of handling, storage, transportation and administration thereof.  Northern Gas Networks shall provide the Customer with details of the calculation of the value of Unused Materials at the time of such reimbursement.

11.7	In the event that Northern Gas Networks has received payment from the Customer in respect of Unused Materials and its reasonable costs in respect of the handling, transportation, storage and administration thereof and has been unable to use the Unused Materials within one year, the Customer may, on  giving reasonable notice to Northern Gas Networks, at its own cost,  collect the Unused Materials, in which event title thereto  shall transfer to the Customer.

11.8	Condition 11.4 (iv) shall be ignored for the purpose of  calculating Northern Gas Networks’ entitlement to payment pursuant to  Condition 11.4 in the event that the Contract is terminated  pursuant to Condition 11.1 (ii) or Condition 11.3 (ii) as a  result of an event of or circumstance of Force Majeure  suffered by Northern Gas Networks other than an event of Force Majeure  directly affecting the Site or the acquisition or exercise  of any permissions, rights or interests in land specified in  Condition 5.1 (vi).

12.	CHANGES TO THE WORKS

12.1	In the course of the Works Northern Gas Networks shall make such changes  to the Works whether by additions, modifications or  omissions thereto as are from time to time agreed with the  Customer, subject to the agreement of any additional  payments, including any changes to Stage Payments, required  from the Customer and any extensions of time required by  Northern Gas Networks or reduction in the Contract Sum specified by  Northern Gas Networks in respect of such changes, in accordance with the  provisions set out below.

12.2	In the event that the Customer wishes to request changes to the Works, it shall notify Northern Gas Networks in writing of the requested change, specifying the reasons therefore.

12.3	As soon as reasonably practicable and in any event within  seven (7) days of receipt of a request from the Customer  under Condition 12.2, Northern Gas Networks shall notify the Customer as  to whether or not, acting reasonably, it is prepared to  accede to the request and if so, it shall provide details of  the additional payment (if any) and the extension of time  (if any) that Northern Gas Networks will require to perform the proposed  change or alternatively any reduction in the Contract Sum  that it is prepared to agree in respect of such change.  In the event that Northern Gas Networks is not prepared to accede to the request, Northern Gas Networks may, at its sole discretion, notify the Customer of such changes to the Works as it is prepared to make in accordance with Condition 12.4. Such notification shall specify the Customer's request to which it constitutes a response.

12.4	If Northern Gas Networks wishes to propose a change to the Works or  proposes a change to the Works pursuant to Condition 12.3,  Northern Gas Networks shall notify the Customer of the proposed change,  the reason for the change, and provide the Customer with  details of the additional payment (if any) and extension of  time (if any) that it will require in connection with such  proposed change and of any reduction in the Contract Sum  that it is prepared to agree in respect of such charge.

12.5	The Customer shall, acting reasonably, notify Northern Gas Networks as  soon as reasonably practicable and in any event within seven  (7) days as to whether or not the Customer agrees to any  change to the Works together with any additional payment and  any extension of time proposed by Northern Gas Networks in accordance with  Condition 12.4 and whether  in respect of a change proposed  by the Customer pursuant to Condition 12.2 it agrees to the  proposed change with the additional payments (if any) and  extension of time (if any) required by Northern Gas Networks in respect of  such change.

12.6	In the event that the Customer does not notify its agreement  to such proposed change and any additional payment and any  extension of time required by Northern Gas Networks in respect thereof,  neither Party shall be under further obligation in respect  of such proposed change to the Works.

13.	NOTICES

13.1	Any notice to be given by one Party to the other under the Contract shall be delivered by first class mail facsimile transmission addressed to the other Party at such address or (as the case may be) such facsimile transmission number as the Party in question shall from time to time designate by written notice and until such notice shall be given the addresses and electronic mail and facsimile numbers of the Parties shall be as set out in the Quotation. Notices may be sent in such other manner and may be confirmed in such manner as from time to time may be agreed by the Parties for the service of notices pursuant to the Conditions.

13.2	All notices delivered or sent in accordance with Condition 13.1 shall be effective when received at the recipient's address as aforesaid or on the following Day if received after the expiry of Normal Working Hours.

14.	CONFIDENTIALITY

14.1	The Customer shall keep confidential and shall not disclose to any third party any information provided by Northern Gas Networks in connection with the negotiation or performance of a Contract, provided that this restriction shall not apply to any information which at the time of disclosure is in the public domain or thereafter becomes part of the public domain otherwise than as a consequence of a breach by the Customer of its obligations under this Condition 14.1.  Provided further that nothing in the Contract shall prevent the disclosure of information to any government department or any governmental or regulatory agency having jurisdiction over the Customer, or as required by law or any lawful subpoena or recognised stock exchange or other process in connection with any judicial arbitration or administration proceeding, or where reasonably necessary to effect the purpose of a Contract.  Provided further that in the event  disclosure to any third party is necessary and permissible  under this Condition, the Customer shall use all reasonable  endeavours to ensure that such third party shall respect the  confidentiality of such information and be bound by the  terms of this Condition 14.1 as if a party thereto.

14.2	Northern Gas Networks shall keep confidential and shall not disclose to any third party any information provided by the Customer in connection with the negotiation or performance of a Contract, provided that this restriction shall not apply to any information which at the time of the disclosure is in the public domain or thereafter becomes part of the public domain otherwise than as a consequence of a breach by Northern Gas Networks of its obligations under this Condition 14.2.   Provided further that nothing in a Contract shall prevent the disclosure of information to any government department or any governmental or regulatory agency having jurisdiction over Northern Gas Networks, or as required by law or any lawful subpoena or recognised stock exchange or other process in connection with any judicial arbitration or administration proceeding, or where reasonably necessary to effect the purpose of a Contract.   Provided further that in the event disclosure to  any third party is necessary and permissible under this  Condition, Northern Gas Networks shall use all reasonable endeavours to  ensure that such third party shall respect the  confidentiality of such information and be bound by the  terms of this Condition 14.2 as if a party thereto.

15.	INTELLECTUAL PROPERTY

15.1	All patents, copyright and other intellectual property  rights (including but not limited to trademarks, registered  designs, designs, know-how, inventions and valuable  concepts) and, to the extent that intellectual property is  embodied therein, documents (including but not limited to  drawings, transparencies, prints, photographs, negatives,  tapes, discs, working notes and reports), software or other  items created or supplied by Northern Gas Networks in connection with the  Works shall be owned by Northern Gas Networks, and save for one copy of  such documents necessary for the purpose of constructing and  ensuring the safe operation of the Pipework to be used  solely for that purpose, the originals and all copies of  them (if any) supplied to the Customer shall be delivered to  Northern Gas Networks on Completion of the Works and the Customer shall be  required to certify that none other than that one copy is  retained in its possession or control.

15.2	All patents, copyright and other intellectual property  rights (including but not limited to trademarks, registered  designs, designs, know-how, inventions and valuable  concepts) and, to the extent that intellectual property is  embodied therein, documents (including but not limited to  drawings, transparencies, prints, photographs, negatives,  tapes, discs, working notes and reports), software or other  items supplied by the Customer in connection with the Works  shall be owned by the Customer and save for one copy of all  such documents required by Northern Gas Networks for the purposes of  operating and maintaining the Offtake Facilities all  originals and all copies of them (if any) supplied to the  Northern Gas Networks shall be delivered to the Customer on Completion of  the Works and Northern Gas Networks shall be required to certify that  apart from the one set of documents referred to above none  are retained in its possession or control.

15.3	The Customer by virtue of the Contract grants Northern Gas Networks a  royalty-free, non-exclusive licence (with power to  sub-licence) for the purposes only of designing,  constructing, commissioning, testing, operating and  maintaining pipelines, metering, and pressure reduction  equipment and the Offtake Facilities in conjunction with any  part of the System from time to time, in respect of any such  intellectual property of the Customer which intellectual  property forms part of any invention or development made by  Northern Gas Networks under or in connection with the Contract, and the  Customer warrants that it is entitled to grant such a  licence in respect of any such intellectual property.

16.	ENTIRETY OF AGREEMENT AND AMENDMENTS

The documents forming the Contract shall be read as one and  shall save in respect of fraud constitute the entire express  agreement between the Parties with respect to the Works and  shall prevail and supersede all prior agreements,  understandings, statements, representations, commitments,  warranties and communications between the Parties hereto  with respect to the Works and neither Party shall rely on or  be bound by any of the foregoing not appearing in or  incorporated by specific reference into the Contract and  save as aforesaid any liability in respect thereof is  excluded.

17.	PROCUREMENT

17.1	Northern Gas Networks shall be entitled to sub-contract the whole or any part of the Works.  Any such sub-contracting by Northern Gas Networks shall not relieve Northern Gas Networks from any liability or obligation under the Contract.

17.2	The Customer shall be entitled to sub-contract the whole or any part of its obligations under Condition 3.  Any such sub-contracting by the Customer shall not relieve the Customer from any liability or obligation under the Contract.

18.	NORTHERN GAS NETWORKS’ WARRANTIES

18.1	Northern Gas Networks warrants that on Completion the Offtake Facilities shall have been designed and constructed in accordance with the specification set out in the Contract.

18.2	Northern Gas Networks warrants that on Completion, any permanent reinstatement conducted in any Highway or pursuant to Condition 5.1(ix) on the Site by Northern Gas Networks shall be free from defects for a period of two (2) years.  Provided that this  warranty shall not extend to, and provided further that  Northern Gas Networks shall not be liable to the Customer for any defects  arising as a result of incorrect or misleading information  supplied by or on behalf of the Customer or Consumer or any  other incorrect or misleading information in relation to the  Site or in relation to any equipment provided by the  Customer reasonably relied upon by Northern Gas Networks in performing the  Works, or as a result of any unreasonable interference with  such permanent reinstatement by the Customer, or any third  party.

18.3	Northern Gas Networks warrants that on Completion, any items installed or constructed pursuant to Condition 5.1(x) other than such items that constitute part of the Equipment shall be free from defects for a period of six (6) months. Provided that  this warranty shall not extend to, and provided further that  Northern Gas Networks shall not be liable to the Customer for any defects  arising as a result of incorrect or misleading information  supplied by or on behalf of the Customer or Consumer or any  other incorrect or misleading information in relation to the  Site or in relation to any equipment provided by the  Customer reasonably relied upon by Northern Gas Networks in performing the  Works, or as a result of any interference with such items by  the Customer, or any third party.

18.4	Northern Gas Networks warrants that on Completion, the Works, other than  those specified in Conditions 18.1, 18.2 and 18.3, shall for  a period of six (6) months be free from defects arising as a  result of  Northern Gas Networks’ failure to act as an RPO in conducting  such Works.

18.5	In the event that Northern Gas Networks is in breach of any warranty under  this Condition 18, within a reasonable period of time of  written notification (such notification to be given by the  Customer no later than fourteen (14) days after the expiry  of the relevant warranty period) of any defect causing  Northern Gas Networks to be so in breach, Northern Gas Networks shall at it's own cost  rectify any such defect in the Works.  The Customer shall  procure such access to the Site as Northern Gas Networks reasonably  requires in order to conduct such rectification.

18.6	For the avoidance of doubt Northern Gas Networks' warranties shall not  extend to any items supplied by the Customer except in so  far as the defects in such items arise as a result of a  failure by Northern Gas Networks to act as an RPO in conducting the Works.

19.	OWNERSHIP

Without prejudice to Condition 11.7, Northern Gas Networks shall at all times own outright the Offtake Facilities up to and including the point of Connection.

20.	WAIVER AND MODIFICATION

20.1	None of the provisions of the Contract shall be considered waived by a Party unless such waiver is given in writing and signed by a duly authorised representative of the Party making the waiver.  No such waiver shall be a waiver of any  past or future default or breach or modification of any  other term, provision, condition or covenant of the  Contract unless expressly set forth in such waiver.

20.2	No amendments to the Contract shall be valid unless made in writing and agreed and signed by the duly authorised representatives of the Parties hereto.

21.	CUSTOMER’S WARRANTIES

21.1	The Customer warrants that it has entered into this Contract on its own behalf or as agent for the Connected System Operator named in the Site Works Request Form.

21.2	The Customer warrants that, immediately prior to the Connection taking place and on each day thereafter, the Connected Offtake System is in all respects safe and suitable to receive and convey natural gas, provided that the Customer shall not be in breach of the foregoing warranty where such breach results directly from interference with, or damage to, the Connected Offtake System by a third party which is beyond the reasonable control of the Customer.

22	PUBLICITY

Either Party shall obtain written approval from the other Party, which will not be unreasonably withheld, prior to taking publicity photographs or issuing publicity releases or announcements regarding either the Contract or the activities of either Party related to its participation in the Contract.

23.	ASSIGNMENT

The Customer may not assign the whole or any part of the Contract without the prior written consent of Northern Gas Networks. Northern Gas Networks shall be under no obligation to consent to any such assignment by the Customer other than an assignment to the Connected System Operator who has been issued an licence under Section 7 of the Gas Act in respect of the Connected System.

Northern Gas Networks may, so far as the law permits, assign the whole or any part of the Contract without the prior written consent of the Customer.

24.	SURVIVAL

The provisions of the Contract which by their nature or from their context are intended to, or would naturally, continue to have effect after termination of the Contract shall survive after termination.

25.	GOVERNING LAW

The Contract shall be governed by and construed in accordance with English law and the Parties hereby submit to the exclusive jurisdiction of the English Courts in respect thereof.

26.	NETWORK CODE

26.1	Nothing in the Contract shall confer on the Customer (or the Connected System Operator if different from the Customer) or the Consumer any right or entitlement in respect of the transportation of gas to the ISEP.

26.2	In the event of any conflict between the terms of the Contract and terms of the Network Code, the terms of the Network Code shall prevail.

Annex 1

Acceptance Form

ANNEX 2

Site Works Request Form

ANNEX 3

Form of Easement

DATED

(THE GRANTOR)

to

Northern Gas Networks Limited

GRANT OF EASEMENT

over land at

H M LAND REGISTRY

COUNTY:

DISTRICT:

TITLE No:

PROPERTY:

THIS DEED OF GRANT is made the              day of

BETWEEN:

(1) ........................... whose address/registered office is at ......................... (the Company),

(2) ........................... whose address/registered office is at ......................... ("the Grantor/s") which  expression where the context so admits shall be deemed to include  his/their successors in title and assigns; and,

(3) Northern Gas Networks Limited whose registered office is at 1100 Century Way, Thorpe Park Business Park, Colton, Leeds, LS15 8TU (05167070) ("NORTHERN GAS NETWORKS") which expression where the context so admits shall be deemed to include  its successors and assigns

WHEREAS the Grantor(s) is/are seized in unencumbered fee simple  in possession of the land situate at ............................  comprising .............................. on Ordnance Survey map  reference ................ through which the gas main hereinafter  referred to is to be laid ("the said land") and has/have agreed  to grant the rights and liberties hereinafter mentioned to  NORTHERN GAS NETWORKS;

NOW THIS DEED WITNESSETH as follows:

1. IN consideration of the sum of £        (           ) now paid  by the Company to the Grantor(s), (the receipt whereof the  Grantor(s) hereby acknowledge(s)) and of NORTHERN GAS NETWORKS' covenants  hereinafter contained the Grantor(s) with full title guarantee  (and to the intent that the rights hereinafter granted shall be  appurtenant to all such lands and hereditaments owned and  occupied by Northern Gas Networks for the purposes of its undertaking as  are accommodated by the said rights and to each and every part of  such lands and hereditaments) hereby grant(s) unto Northern Gas Networks in  fee simple THE RIGHT AND LIBERTY to lay erect construct use  (including use for the transmission of gas or other materials  whether such gas or materials are transmitted by Northern Gas Networks on  its own behalf or on behalf of other persons) maintain clean  repair renew inspect remove and replace the gas main(s) or any  part thereof specified in the [First] Schedule hereto  (hereinafter referred to as "the gas main(s)") in through upon  and over the said land AND ALSO full right and liberty for  Northern Gas Networks and all persons authorised by it from time to time  and at all reasonable times hereafter to enter upon the said land  for all or any of the purposes aforesaid

2.	NORTHERN GAS NETWORKS HEREBY COVENANTS with the Grantor that Northern Gas Networks will:-

(a) Pay all rates and taxes which may be imposed in respect of the rights and liberties hereby granted

(b) Exercise the rights and liberties hereby granted in such manner as to do as little damage as possible to the said land

(c) Make good to the reasonable satisfaction of the Grantor(s)  any damage to the said land all buildings erections and all other  property of the Grantor(s) thereon caused by the exercise of the  rights and liberties hereby granted and Northern Gas Networks may at its option  in lieu of making good any such damage compensate the Grantor(s)  therefor

(d) Keep the Grantor(s) indemnified against all actions claims expenses and demands arising by reason of the act or default of Northern Gas Networks or its servant or agent in connection with the exercise of the rights and liberties hereby granted

3. THE GRANTOR(S) HEREBY COVENANT(S) with Northern Gas Networks as follows:

(a) That an adequate working strip along the route of the gas main(s) will be afforded to Northern Gas Networks during the laying of the gas main(s)

(b) That no material alteration shall at any time be made to any part of the said land being a part nearer than ...... metres measured in any direction from the ..... line drawn between the  points ... and ... on the plan annexed hereto (which said part of  the said land is hereinafter called "the service area of the gas  main(s)") and that no building wall or other structure erection  or work of any kind whether permanent or temporary shall be  constructed erected placed or permitted upon or over the service  area of the gas main(s) or any part or parts thereof without the  consent in writing of Northern Gas Networks.

(c) That no tree or large shrub will be planted within the service area of the gas main(s)

[4.	THE GRANTOR(S) HEREBY ACKNOWLEDGE(S) the right of Northern Gas Networks to the production and delivery of copies of the documents  specified in the Second Schedule hereto and hereby undertakes for  the safe custody thereof]

5.	IT IS HEREBY CERTIFIED that the transaction hereby effected does not form part of a larger transaction or of a series of transactions in respect of which the amount or value or the  aggregate amount or value of the consideration exceeds One Hundred and Twenty  thousand pounds

IN WITNESS whereof the Grantor(s) have/has hereunto signed this  instrument as his/her/their deed in the presence of the person(s)  mentioned below the Grantor and the Company and Northern Gas Networks have/has caused their/its (respective) Common Seal(s) to be  hereunto affixed the day and year first hereinbefore written

THE FIRST SCHEDULE

POSITION AND DESCRIPTION OF THE GAS MAIN

A ..........mm/inch diameter gas main approximately ....metres in length along the route shown approximately by a ........ line between the points marked ... and ... on the said plan.

THE SECOND SCHEDULE

DATE	DOCUMENT	PARTIES]

SIGNED as his/her deed by the)

said 	)

)

in the presence of:-	)

THE COMMON SEAL of 	)

)

was hereunto affixed in the	)

presence of:-	)

THE COMMON SEAL of Northern Gas Networks Limited was hereunto affixed)

in the presence of:-	)